- Appendix A - Roadway

Last Revised by Wade Coatney on 5/18/2016

Maps

Attach the following graphic maps to this Appendix:

Vicinity map (jpeg format)

Project Area map with arrows showing project limits (jpeg format)

Design Exceptions

Are design exceptions (HDM Table 13-2) needed?			  Yes	  No

Comment:

Are design CONCURRENCES (HDM Chapter 3.3) needed?		  Yes	  No

Comment:  Based on the history of the bridge, it is not expected to install terminals at the bridge ends.  This is a very low volume road, but may still require a concurrence.

- Typical Section

| BIKE PATH | SIDE- WALK | PARK-ING | SHLDR BIKE | LANE 3 | LANE 2 | LANE 1 | MED. | LANE 1 | LANE 2 | LANE 3 | SHLDR BIKE | PARK-ING | SIDE WALK | BIKE PATH |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| EXISTING |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | 11 |  |  |  |  |  |  |  |
| STANDARD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | N/A |  |  |  |  |  |  |  |
| PROPOSED |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | 11 |  |  |  |  |  |  |  |

- Design Elements

Design Standards are in the Highway Design Manual (HDM) Chapter 2.

1. Jurisdiction: 						  ODOT	  Local	  Other

Comment:   This is a very low volume road and should follow Deschutes County AASHTO Greenbook and the AASHTO Very Low Volume Roads

2. Design Standard selected (HDM Table 2-1):

3. Type of TERRAIN: 					  Flat	  Rolling	  Mountainous

Comment:

4. Design Speed (HDM Chapter 5.1.3):  25 MPH or less

5. Do the following horiz elements meet standard?	  N/A

Curves									  Yes	  No

Superelevation rates							  Yes	  No

Spiral lengths								  Yes	  No

Runoffs								  Yes	  No

Horizontal clearances							  Yes	  No

Comment (give reason for N/A or list standard):    Minimal roadway work is required, the bridge and curves will be retrofitted in kind.

6. Do the following vert elements meet standard?		  N/A

Curves									  Yes	  No

Grades									  Yes	  No

Vertical clearances							  Yes	  No

Stopping sight distance						  Yes	  No

Comment (give reason for N/A or list standard):    Minimal roadway work is required, the bridge and curves will be retrofitted in kind.

7. Do existing surfacing Rock Slopes meet standard?	  N/A	  Yes	  No

Comment (give reason for N/A or list standard):

8. Do the following Ditch elements meet standard?	  N/A

Widths									  Yes	  No

Fore slopes								  Yes	  No

Back slopes								  Yes	  No

Comment (give reason for N/A or list standard):

9. Do existing CUT/FILL slopes meet standard?		  N/A	  Yes	  No

Will there be any proposed earthwork? 				  Yes	  No

(Get a Geotech recommendation for cut/fill slopes steeper than 2:1 or cut/fill heights > 10’.)

Comment (give reason for N/A or list standard):

10. What is the existing clear zone distance?    Assumed 0 based on traffic volumes and expected speed.  	  N/A

Are any of the following within the clear zone?

Trees	  Utility Poles	  Mailboxes

Signs	  Ditches		  Unprotected Side Slopes >= 3:1

Comment (give reason for N/A or list standard):   Because of the low volume and the function of the structure the Very Low Volume Design Book will likely apply to a 0 clear zone

11. Is there existing CURB?					  N/A	  Yes	  No

If no, is it needed?							  Yes	  No

Do the following elements meet standard? (RD700)

Type

Exposure

Material								  PCC	  AC

Comment (give reason for N/A or list standard):

12. Is there existing guardrail? 				  N/A	  Yes	  No

If no, is it needed? (RDG Ch 5)					  Yes	  No

Do the following elements meet standard? (RD400s)

Type (2A, 3 or 4)							  Yes	  No

Height (Type 2A or 3: 21.5”; Type 4: 25.5”)				  Yes	  No

Can height be adjusted?						  Yes	  No

(Type 2A & 3: block 2” max above post; Type 4: block 3” max above post)

Length of need (RDG Ch 5.6.4)					  Yes	  No

End terminals	(RD420 to RD435; ground strut req’d.)		  Yes	  No

Transitions (RD440, BR200s)					  Yes	  No

Comment (give reason for N/A):

13. Is there existing concrete barrier? 		  N/A	  Yes	  No

If no, is it needed? (RDG Ch 5)					  Yes	  No

Do the following elements meet standard? (RD500s)

Type									  Yes	  No

Height									  Yes	  No

Length of need							  Yes	  No

Impact attenuators							  Yes	  No

Transitions								  Yes	  No

Comment (give reason for N/A or list standard):

14. Is there an existing median?				  N/A	  Yes	  No

If no, is it needed? (RDxxx)						  Yes	  No

Type & width

Will openings require approval by others?	  N/A	  Yes	  No

If yes, by whom?

Comment:

15. Is there an existing TRAFFIC SEPARATOR? 		  N/A	  Yes	  No

If no, is it needed? (RD705)						  Yes	  No

Type

Comment:

16. Is there an existing ISLAND?				  N/A	  Yes	  No

If no, is it needed? (RD705 & RD710)				  Yes	  No

Is the island raised or painted?					  Raised	  Painted

If raised, island type?

Comment:

- Other Elements

17. Are there existing access roads?			  N/A	  Yes	  No

If no, is it needed?							  Yes	  No

Purpose:

Comment:

18. Is there existing FENCE?					  N/A	  Yes	  No

If no, is it needed? (RD810 to RD825)				  Yes	  No

Are there gates?							  Yes	  No

Type of fence/gates:  Three strand barbed wire

Purpose:

Comment:    fence may need to be removed and replaced for access below the bridge

19. Are there existing DELINEATORS?			  N/A	  Yes	  No

If no, is it needed? (RD800, RD805)					  Yes	  No

Do the following elements meet standard?				  Yes	  No

Type									  Yes	  No

Spacing								  Yes	  No

Comment:   Delineators and signs for the bridge should be added

20. Are there existing mailboxes?			  N/A	  Yes	  No

Do mailbox supports meet standard? (RD100)			  Yes	  No

Is a mailbox service turnout needed?					  Yes	  No

Can the mailboxes be combined in one location?			  Yes	  No

NOTE: Call USPS for information. Near Beachside State Park, mail to boxes on

the west side of the highway came from the Waldport Post Office and mail to boxes

on the east side of the highway came from the Yachats Post Office. Moving boxes from

one side of the highway to the other would have caused people to change their address.

That would have pleased them greatly.

Comment:

21. Are there existing unusual elements?		  N/A	  Yes	  No

Comment:   One lane historic bridge.  Stop bars or yield bars and signs should be considered

22. Will COLD PLANING be required? (RD610)		  N/A	  Yes	  No

Comment:

- Interchange

23. Is there an existing interchange?			  N/A	  Yes	  No

Has an interchange review been done?				  Yes	  No

Is an interchange review needed?					  Yes	  No

Comment:

- Intersection

24. Is there an existing Intersection?			  N/A	  Yes	  No

Is the intersection skewed? 						  Yes	  No

What angle?

How will intersection crossings be treated?

Will there be any free-flowing traffic movements?			  Yes	  No

Are there any very long (>80’) crosswalks?				  Yes	  No

Are median islands to be considered?					  Yes	  No

Are curb extensions to be considered?				  Yes	  No

Does the project propose to close any crosswalks?			  Yes	  No

If so, state reason:

Is there a right turn deceleration lane?				  Yes	  No

If no, is it needed?						  Yes	  No

Is there a left turn lane?						  Yes	  No

If no, is it needed?						  Yes	  No

Comment:

- Bike & Pedestrian

Describe the project activities that relate to bicyclists and/or pedestrians:  The project is not within a vicinity that would require much access for bike or peds.  The road turns to gravel approximately 100 feet north of the bridge.  Bikes and peds need not be accomodated, as there should be none.

Rural: Review bicycle needs.  A standard width shoulder in rural areas is usually sufficient.

If traffic volumes are low (<10,000 ADT), less than standard width shoulders may be acceptable.

Urban: A shoulder/bike lane is usually warranted on arterials. Review existing facilities as well as additional needed or proposed facilities. In slow speed environments, such as CBD's, a wide

outside lane may be appropriate.

25. Rural BIKE:						  N/A

Is shoulder width a minimum of 4’?					  Yes	  No

If not, give width:

If not, state reason for narrow shoulder width:

26. Urban BIKE:						  N/A

Is a shoulder / bike lane planned?					  Yes	  No

If not, is a wide outside lane planned?				  Yes	  No

Proposed width:

Rural: Review pedestrian needs. A shoulder in most rural areas may be sufficient but a sidewalk might be needed in small built-up areas or in areas between trip generators.

Urban: A sidewalk is most likely warranted.  Review existing facilities as well as additional needed or proposed facilities, especially at project limits and down connecting side streets.

27. Is there existing SIDEWALK?				  N/A	  Yes	  No

Does it provide a continuous & level passage,

clear of obstructions?						  Yes	  No

Do ramps meet standard? (RD755, RD760)				  Yes	  No

If no, do they need to be added / modified?			  Yes	  No

Material								  PCC	  AC

Comment:

28. Will sidewalk work be included in the project?	  N/A	  Yes	  No

Width of sidewalk:

If bridge proposed, width of bridge sidewalk:

Will sidewalks be separated from roadway?				  Yes	  No

Width of separation:

Are medians/islands to be considered? (RD705, RD710)		  Yes	  No

Are curb extensions to be considered?				  Yes	  No

Does the project propose to close any crosswalks?			  Yes	  No

If so, state reason:

Will a stairway be needed? (RD120)					  Yes	  No

Comment:

29. Are requirements satisfied for the Americans with Disabilities Act Accessibility Guidelines

(ADAAG) and the Oregon Accessibility Standards?			  Yes	  No

Comment:  ADA does not apply in this situation

- Drainage Facilities

30. Do the following drainage elements function properly?   N/A

Ditches								  Yes	  No

Culverts								  Yes	  No

Comment:   No ditches or culverts exist within project limits

31. Are there existing CULVERTS <= 6’?			  N/A	  Yes	  No

What are the culverts used for?			  Water 	  Livestock	  Wildlife

How old are the culverts? (Year installed or replaced.)

Is there evidence of structural failure?  				  Yes	  No

Should the culverts receive further inspection or evaluation?	  Yes	  No

Will they continue to function for the design life of the project?	  Yes	  No

Are there existing safety end treatments?				  Yes	  No

Type of end for parallel drainage structure:

Type of end for cross drainage structure:

Are there existing culverts > 6’ diameter?				  Yes	  No

Any proposed culverts >6’ diameter?					  Yes	  No

Are salmon recovery or fish passage improvements needed?	  Yes	  No

Is in-water work required?						  Yes	  No

Comment:

32. Should trenchless technology be considered?  N/A	  Yes	  No

Comment:

33. Will outfall channels be provided?				  Yes	  No

If yes, by whom?

Will outfall channels be maintained by others? 			  Yes	  No

If yes, by whom?

Comment:

34. Is there an existing storm sewer system?				  Yes	  No

Is a storm sewer system needed?					  Yes	  No

For storm drain design, is there potential for future development that may redirect flows

normally away from the project back to the project? 	  Yes	  No

If yes, will the actual “modified” contributing drainage area be used if known or will an

estimate of a 150’ wide area be used instead when the actual modification

is not known?

Comment:  The current structure has internal drainage that should be corrected with the bridge retrofit.  However, drainage off the roadway may need to be captured off of the structure if re-grading cannot drain off the bridge deck

35. Will pump stations be required?					  Yes	  No

If yes, approximate locations:

Comment:

36. Is a Water Quality Facility required?		  N/A	  Yes	  No

What type?

Where to locate?

Does the project add impervious surfacing?  				  Yes	  No

Comment:  Under normal circumstances WQ may be required, it is desired to look for an exeption if it is required.

37. Is the design of any special drainage facility required?	  Yes	  No

If yes, explain:  The bridge is filled with backfill and has drains strategically placed through-out the structre.  These should be evaluated for full functionality.

Comment:

38. Will others have to approve hydraulic design?			  Yes	  No

If yes, by whom?  Deschutes County.

Will others participate in funding hydraulic structures (e.g. joint ditch agreements with railroads)?										  Yes	  No

If yes, who?

Comment:

39. Is this an evacuation route where roadway elevation is critical?  Yes	  No

If yes, explain:

Comment:

40. Are flood insurance study streams within project limits?		  Yes	  No

If yes, which streams and what type of map is designated (e.g. Flood hazard and Boundary Map)?

Informal FEMA coordination should always be initiated early in project development to identify any pertinent issues such as the availability or loss of the accumulative 1-foot rise to previous development.  Has the informal FEMA coordination revealed any special issues that may require formal coordination (e.g. such as a no remaining rise or the presence of a designated floodway?						  Yes	  No

Is there any existing development in the floodplain that may be impacted at any stage by changes (no matter how small) brought about by the project, regardless of whether the project meets FEMA standards? 						  Yes	  No

Comment:

- Structures

41. Are there existing structures?				  N/A	  Yes	  No

What type?						  Bridge	  Box Culvert

Wall:	  Retaining	  Sound

Sign	  Signal	  Illumination

Is there protective fencing?						  Yes	  No

Is there an access road to the structure?				  Yes	  No

Are there ditch rider roads at end of structure? 			  Yes	  No

Comment:

42. If there are existing box culverts or pipes > 6’

between the project limits:		 		  N/A

Does the project include shoulder widening or

any change to the roadway width?				  Yes	  No

If yes, is it planned to extend the box culvert or pipe?	  Yes	  No

Does the box/pipe provide adequate fish passage?			  Yes	  No

If no, is it planned to retrofit?					  Yes	  No

Does the box/pipe provide adequate flow capacity?			  Yes	  No

If no, is it planned to increase flow capability or replace?	  Yes	  No

Comment:

43. Are there proposed structures?			  N/A	  Yes	  No

What type?						  Bridge	  Box Culvert

Wall:	  Retaining	  Sound

Sign	  Signal	  Illumination

Crown Slope proposed > 8%?					  Yes	  No

Is in-water work required?						  Yes	  No

Will an access road be required?					  Yes	  No

Is a temporary structure or culvert detour needed?			  Yes	  No

Is protective fencing needed?						  Yes	  No

Comment:

- Highway-Railroad Crossings

44. Does the project come within 500 ft. of a railroad crossing or track?	  Yes	  No

Comment:

45. Does the project impact the railroad right of way?			  Yes	  No

Comment:

46. Does the project involve changing the grade near a railroad track?	  Yes	  No

Comment:

47. Rail line:

48. Crossing surface material:				  concrete		  rubber	  wood

Comments:

49. Type of warning devices:				  passive		  cantilever flashing lights

lights and gates	  mast signals

Comments:

50. Has ODOT Rail Section been contacted?					  Yes	  No

If yes, contact name & phone number:

51. Are railroad agreements needed?				  		  Yes	  No

If yes, where?

52. What end treatment is proposed for metal beam guard rail?

* Contact the Railroad Liaison for right of way issues.

* Contact the Rail Crossing Safety Division for review if the project will be within 500 feet of any railroad or for any issues regarding safety.

Note: Rail involvement in the scoping phase is critical.  The Rail Unit has legal jurisdiction over any

work done that impacts their area of responsibility.  They must issue a regulatory order to permit work

to be done by ANYONE, including ODOT. A rail regulatory order has the force of law.  It takes a

minimum of one year to issue a Rail regulatory order.

- Erosion Control

53. Are any ground area being disturbed? 					  Yes	  No

(If yes, need Erosion Control Plan.)

Comment:   Minimal ground disturbance, but erosion control will be necessary

54. What type of erosion control is proposed?		  Fill	  Ditch	  Stream bank

Comment:   Likely sediment fence and inlet protection will be sufficient

- Traffic Control

55. Has HDM Ch 5.6 been referred to for guidance

on setting up a traffic control plan?			  N/A	  Yes	  No

56. What method of traffic control will be used?		  Flagging 	  Stage	  Other

Sequence of construction (Outline probable stages.  See attached typical sections.)

Stage I:   Full closure with detour

Stage II:

Additional stages:

Comment:

57. Are lane closures allowed?						  Yes	  No

Are road/street closures allowed?					  Yes	  No

Has a temporary traffic analysis been requested?			  Yes	  No

Has a temporary traffic analysis been received?			  Yes	  No

Comment:  Deschutes County has stated full closure is acceptable.  No other options are feasible.

58. What width is available for traffic during construction?    None

Are there conflict points between work areas and traffic

areas during construction?						  Yes	  No

Comment:   Turnaround locations will be critical to allow for proper traffic control

59. Will there be bicycle or pedestrian traffic through the work area

during construction?							  Yes	  No

How will bike and pedestrian traffic within the work area be addressed?    Will be required to detour if they show up on the project

Have ADA requirements been addressed?				  Yes	  No

Comment:   There is no ADA accomodation in the area.

60. Are temporary structures required?				  Yes	  No

Is there room for an on-site diversion within existing R/W?		  Yes	  No

Is a temporary bridge required?					  Yes	  No

Is a box culvert required?						  Yes	  No

Can the existing structure be widened?				  Yes	  No

Are there Right of Way issues related to traffic handling?		  Yes	  No

Comment:   No temporary structures are being considered.

61. If this is a bridge project, are there detour issues?			  Yes	  No

Is a detour needed?							  Yes	  No

Is a reasonable off-site detour available?				  Yes	  No

If so, has written local jurisdiction approval been received?		  Yes	  No

Comment:  Deschutes County has stated full closure is acceptable.  No other options are feasible.

62. Will temporary traffic signals be required?				  Yes	  No

Is there locally available electrical power?				  Yes	  No

Describe the location of the power source:

Comment:

63. Are there noise ordinances in place that will affect when

the work may be done?  (E.G. traffic volumes may dictate 		  Yes	  No

that nighttime work is necessary, and noise ordinances may

dictate daytime work, all at the same work site.)

Comment:   Unknown

64. Will Business access be effected?					  Yes	  No

Comment:

65. Is the project part of a School bus route?				  Yes	  No

Comment:

- Other

Schools							  N/A

Is there a school in the area?						  Yes	  No

Comment:

Parks							  N/A

Is there a park in the area?						  Yes	  No

Can the park be closed during construction?				  Yes	  No

Can the park be closed seasonally?					  Yes	  No

Comment: